# SEIMEI-PIP-002

# CORE WELLBEING EXPERIENCE

Project: SEIMEI Corporate Wellbeing Platform

Document Type: Prototype Implementation Pack

Version: 1.0

Status: Implementation Baseline

Authority: Derived from SEIMEI-MB-001, SEIMEI-GDR-001, SEIMEI-TF-001, and completed PIP-001

Scope: Version 1 Prototype — Dashboard, Daily Check-In, Assessments Hub, Stress Mapping, Assessment Results, and Result-Generated Recommendations

# 1. Pack Purpose

SEIMEI-PIP-002 converts the completed application foundation into the first complete, connected employee experience. The implementation must allow a presenter to begin at the Dashboard, complete a purposeful wellbeing check-in, explore available assessments, complete the Stress Mapping flow, and arrive at a clear visual result with contextual next steps.

This pack owns the core assessment journey and the state transitions that connect it. It is not a collection of independent screens. The same controlled employee context and shared prototype state established in PIP-001 must remain the source of truth throughout the journey.

# 2. Authority and Dependencies

SEIMEI-MB-001 — Master Blueprint: product journey, module purpose, assessment structure, result requirements, safety boundaries, and prototype acceptance direction.

SEIMEI-GDR-001 — Global Development Rules: connected-state behavior, deterministic results, recommendation integrity, design discipline, responsiveness, and Definition of Done.

SEIMEI-TF-001 — Technical Foundation: approved stack, route structure, Zustand boundaries, deterministic logic separation, chart usage, and technical conventions.

SEIMEI-PIP-001 — Foundation & Application Shell: completed shell, routes, shared primitives, demo scenario, mock-data organization, and prototype state.

If a lower-level implementation choice conflicts with these authorities, the conflict must be resolved in favor of the higher-level source. This pack may add implementation detail but must not redefine the SEIMEI product scope or prototype boundaries.

# 3. Dependency Gate

PIP-002 assumes PIP-001 is already implemented and stable. Before feature work begins, preserve and reuse:

Existing application shell and primary navigation.

Existing approved routes and responsive behavior.

Existing shared UI primitives and semantic design tokens.

Existing default demonstration scenario and controlled mock-data organization.

Existing Zustand store and state conventions.

Existing TypeScript domain models, extending them only where the core journey requires additional detail.

Do not rewrite the shell, routing architecture, or global store structure unless a concrete incompatibility prevents this pack from functioning. Any extension must remain backward-compatible with PIP-001 behavior.

# 4. Included Scope

## 4.1 Employee Dashboard

Replace the PIP-001 Dashboard placeholder with a presentation-ready employee landing experience that answers three questions immediately:

How am I doing?

What should I do next?

What has changed?

The Dashboard must present, using the coherent default demo scenario:

Overall wellbeing score.

Current stress level.

Energy or recovery state.

Comparison with recent activity or recent change.

One personalized recommended action.

One upcoming program or session.

One quick reset option.

A concise trend.

One meaningful human-language insight.

A progress indicator or equivalent visible sense of current progress.

The Dashboard must prioritize clarity and emotional reassurance over metric density. Do not turn it into a crowded analytics dashboard.

Dashboard composition rule: Do not render every required data point as an equal standalone card. Establish a clear visual hierarchy with one primary wellbeing summary, a small number of supporting metrics, and a focused next-action area. Related information may be grouped within the same component where this improves clarity. The Dashboard must feel curated and calm rather than like a collection of independent widgets.

## 4.2 Daily Wellbeing Check-In

Implement a purposeful daily check-in on the Dashboard.

The employee can select a current wellbeing or mood state.

The selection updates the shared prototype state through the approved state action.

The employee receives immediate, supportive feedback.

Dashboard content may adapt contextually using controlled local state.

The interaction must demonstrate cause and effect rather than merely showing a temporary success message.

The check-in must not silently overwrite the latest Stress Mapping result.

Keep the interaction lightweight and presentation-friendly. It is a current-state reflection, not a clinical assessment.

Check-in replacement rule: For the Version 1 prototype, the Dashboard must maintain one current check-in state representing the employee's latest selection. A subsequent check-in should replace or update the current state rather than continuously creating unlimited visible dashboard entries, unless a separate check-in history structure is intentionally used.

## 4.3 Assessments Hub

Replace the Assessments placeholder with a curated assessment discovery experience.

Present the available Version 1 assessment options with clear purpose and expected duration.

Include Mental Wellness Check, Burnout Risk Assessment, and Stress Mapping as prototype categories or equivalent approved catalog entries.

Clearly distinguish the fully interactive assessment from catalog-only prototype entries.

Stress Mapping must have an obvious primary call to action.

Non-interactive assessment options must not contain misleading broken controls or pretend to be complete assessments.

Only Stress Mapping is required to be fully interactive in Version 1.

## 4.4 Stress Mapping Assessment

Implement a guided Stress Mapping assessment consisting of 6 primary question steps plus a completion/result-generation action. An optional reflection may be included only if it does not introduce unnecessary complexity. The experience may use one-question-at-a-time or another controlled multi-step pattern, provided progression, selected state, validation, and completion are clear.

The required assessment content areas are:

Current stress level — controlled scale.

Primary stress contributors — multi-select, using relevant contributors such as workload, deadlines, meetings, communication, work-life balance, recovery, or personal responsibilities.

Peak stress timing — Morning, Afternoon, Evening, or Variable.

Recent workload perception — Light, Manageable, Heavy, or Overwhelming.

Recovery pattern — frequency or quality of meaningful breaks/resets.

Optional reflection — short optional prompt, if included.

Completion — generate the prototype Stress Map.

Progress must be visible.

Selected answers must remain visible when navigating backward and forward.

Required questions must not be silently skipped.

Back navigation must preserve prior answers.

The employee must be able to understand where they are in the assessment without relying on external explanation.

Completion must store responses, generate a deterministic result, update relevant shared state, and navigate to the Assessment Results route.

## 4.5 Deterministic Stress Mapping Logic

Create deterministic prototype logic outside presentation components. The same answer combination must always produce the same result.

Assessment responses must influence:

Overall stress score.

Stress intensity category.

Primary contributor ranking.

Peak stress period.

Recommended next actions.

The logic does not need clinical accuracy and must not claim validation. It must be understandable enough that future developers can inspect or replace it.

The implementation must avoid random result generation and must not hard-code one visual result regardless of answers.

Scoring transparency rule: The deterministic prototype scoring logic must be simple, inspectable, and explainable. Use explicit weighted mappings or clearly documented lookup values rather than opaque calculations. The implementation must allow a developer to identify how each answer category contributes to the final result.

Score normalization rule: The final prototype stress score must use one consistent range, preferably 0–100, before being mapped to an intensity category.

Then define the categories:

0–24   Low

25–49  Manageable

50–74  Elevated

75–100 High

## 4.6 Assessment Results

Replace the Assessment Results placeholder with a polished, presentation-ready result experience generated from the stored Stress Mapping state.

The results experience must include:

Overall stress result or score.

Stress percentage or intensity indicator.

Implement one primary Stress Pattern visualization showing relative stress intensity across the employee's selected or generated daily time periods. The visualization may use a line, area, bar, or other appropriate Recharts visualization, but it must clearly communicate the peak period and overall pattern.

Peak stress period where applicable.

Plain-language insight summary explaining the pattern.

Contextual recommended next steps.

The visual result must improve comprehension. Every chart, percentage, or pattern visual must have sufficient labels and adjacent explanatory context.

Results entry-state rule: If no completed Stress Mapping result exists, the Results route must not display a broken or empty results screen. It must show either the coherent default demo result or a clear call to begin the Stress Mapping assessment. The chosen behavior must remain consistent with the presentation-ready default scenario.

## 4.7 Result-Generated Recommendations

Recommendations displayed after the assessment must have a clear reason based on the generated prototype result. At minimum, the result experience must demonstrate meaningful next-step paths.

At least one recommendation must lead to a visible action or state transition.

Recommendations may link forward to the AI Companion, Programs, or Wellness Plan routes, which may remain outside this pack as contextual destinations.

Do not implement the full AI Companion, Programs, or Wellness Plan feature experiences in this pack.

If a destination feature is still incomplete, the action may preserve or demonstrate the relevant state and navigate to its existing route, but must not be presented as a completed downstream experience.

Result-generated recommendations must replace or refresh relevant recommendation state through the approved store conventions rather than existing only inside the Results component.

- Recommendation replacement rule: When a new Stress Mapping assessment is completed, result-generated recommendations must replace or refresh the previous result-derived recommendation set rather than indefinitely accumulating duplicate recommendations.

# 5. Connected State Contracts

## 5.1 Required Flow

The core flow must behave as follows:

Dashboard → Daily Check-In → Assessments Hub → Stress Mapping → Stored Responses → Deterministic Result → Results Experience → Generated Recommendations

## 5.2 State Ownership

Daily check-in updates current wellbeing/check-in state only.

Stress Mapping responses remain available through the assessment journey and until replaced by a new completed assessment.

Assessment completion stores the latest generated result.

Primary contributors, peak period, and generated recommendations must remain consistent with that result.

Result recommendations must be available to later modules through shared prototype state.

Ordinary route navigation must not reset completed assessment state.

## 5.3 Default Demo State

The application must remain presentation-ready before a presenter completes a new assessment. The default scenario should provide a believable existing wellbeing context. Completing a new Stress Mapping assessment must replace or update only the relevant assessment/result state while keeping unrelated employee context coherent.

Do not require the presenter to complete the assessment merely to make the Dashboard or application look populated.

Before the employee completes a new Stress Mapping assessment, the Dashboard may display the coherent default demo scenario. After completion, only assessment-dependent Dashboard values should update from the newly generated result. Static employee context and unrelated demo content must remain stable unless intentionally connected to the new result.

# 6. UI and Experience Requirements

Maintain the calm, premium, approachable, enterprise-ready SEIMEI direction.

Use the PIP-001 semantic tokens and shared primitives before creating page-specific styling.

Use whitespace and hierarchy rather than excessive cards or decorative containers.

Use charts and percentages only where they improve understanding.

Keep motion restrained and purposeful.

Avoid generic hospital aesthetics, clinical dashboards, generic chatbot styling, and cluttered analytics layouts.

Do not visually copy an external reference product.

Interactive controls must have visible cause and effect.

No prominent action may be a dead end.

# 7. Out of Scope

Wellbeing Insights and Trends feature implementation.

AI Companion feature implementation or free-form chat.

Personalized Wellness Plan feature implementation beyond shared-state integration already established.

Programs feature implementation.

Resources feature implementation.

Real AI, machine learning, clinical scoring, diagnosis, or validated burnout prediction.

Backend, database, authentication, external provider, booking, calendar, or scheduling integrations.

Employer reporting or individual employee surveillance features.

PIP-002 may create the state and navigation connections required for later packs, but it must not spend implementation time building those downstream feature experiences.

# 8. Recommended Feature Structure

Preserve the feature-oriented architecture. A compatible implementation may organize work approximately as:

features/dashboard/ — Dashboard composition and check-in behavior.

features/assessments/ — assessment catalog and discovery components.

features/stress-mapping/ — question definitions, answer handling, progression, validation, and deterministic scoring logic.

features/results/ — result composition, Stress Map/pattern visualization, insight summary, and recommendation presentation.

pages/ — route-level composition only.

lib/ or feature-local logic — deterministic scoring and recommendation mapping.

data/ — controlled assessment definitions and any stable demo data.

store/ — shared state integration.

Exact file names may vary. Do not create unnecessary abstractions, but do not place scoring logic, all questions, and all result behavior inside one oversized page component.

# 9. Implementation Sequence

Inspect the completed PIP-001 project and confirm the current build passes before modification.

Review and reuse the existing demo scenario, domain types, and Zustand store.

Extend types/data only where the core journey requires additional structure.

Implement Dashboard composition using existing shared primitives and the coherent demo scenario.

Implement the Daily Check-In and verify its state change is reflected meaningfully on the Dashboard.

Implement the Assessments Hub and clear Stress Mapping entry point.

Define the Stress Mapping question data and required/optional answer rules.

Implement controlled multi-step progression, visible progress, answer preservation, back navigation, and validation.

Implement deterministic scoring and recommendation mapping separately from presentation components.

Connect assessment completion to shared state and Results route navigation.

Implement the Assessment Results experience and meaningful visual pattern/Stress Map.

Connect generated recommendations to shared state and visible next-step actions.

Run build checks after major stages and fix regressions before continuing.

Perform end-to-end journey testing from Dashboard through Results.

# 10. Acceptance Criteria

PIP-002 is complete only when all of the following are true:

The Dashboard is presentation-ready and clearly answers how the employee is doing, what they can do next, and what has changed.

The Dashboard displays the required wellbeing, stress, energy/recovery, recommendation, upcoming activity, quick reset, trend/insight, and progress information using coherent demo data.

The Daily Check-In accepts a current wellbeing or mood selection and produces an immediate supportive, meaningful response.

The check-in updates the appropriate shared state without overwriting the latest assessment result.

The Assessments Hub clearly presents Stress Mapping and identifies it as the fully interactive Version 1 assessment.

The Stress Mapping assessment supports a complete controlled multi-step journey.

Required questions cannot be silently skipped.

Selected answers persist when moving backward and forward.

Visible progress accurately reflects assessment progression.

The same answer combination always produces the same prototype result.

Answers influence the stress score/intensity, contributor ranking, peak period, and recommended next actions.

Assessment completion stores the latest result and navigates to the Results experience.

The Results experience contains a score/intensity indicator, meaningful visual pattern, contributors, plain-language insight, and contextual recommendations.

At least one result recommendation demonstrates a meaningful visible next action or state transition.

Generated recommendation state is available beyond the Results component.

All completed screens remain consistent with the shared PIP-001 shell and design system.

The primary core journey can be demonstrated without external services, backend dependencies, or manual code edits.

No clinical diagnosis, therapeutic certainty, or misleading production claim is present.

# 11. Verification Checklist

Run the project from a clean local start and confirm the existing foundation still loads.

Open the Dashboard and verify the default demo state is populated and internally coherent.

Complete each available Daily Check-In state and verify immediate supportive feedback plus an appropriate state update.

Navigate away and return to verify ordinary route changes do not unexpectedly reset session state.

Open Assessments and verify the Stress Mapping entry point is clear.

Complete Stress Mapping using a valid answer set and verify every required step is enforced.

Navigate backward during the assessment and verify prior answers remain selected.

Complete the assessment and verify automatic navigation to Results.

Record the generated score, intensity, contributors, peak period, and recommendations.

Repeat the same answer combination and verify the same result is produced.

Use a materially different answer combination and verify the result changes in a logical deterministic way.

Verify that the result visual has labels/context and can be understood without presenter explanation.

Verify that the plain-language summary explains the pattern rather than merely repeating a number.

Use at least one recommendation action and verify the intended navigation or state transition occurs.

Check Dashboard, Assessments, Stress Mapping, and Results at the intended presentation viewport.

Check at least one narrower viewport for overflow, unusable controls, or broken progression.

Run the production build/type check and resolve all implementation errors.

Confirm no PIP-003/PIP-004 feature module was accidentally implemented beyond the scope of this pack.

# 12. Definition of Done

PIP-002 is complete when the presenter can demonstrate one uninterrupted core wellbeing story: a populated employee arrives at the Dashboard, reflects through a Daily Check-In, chooses Stress Mapping, completes the guided assessment, receives a deterministic and understandable visual result, and sees contextual next steps generated from that result.

The pack is not complete merely because the individual Dashboard, assessment, and results pages render. Their state transitions, result logic, recommendation logic, and narrative connection must work together.

A reviewer must be able to change assessment answers, observe a logical change in the generated result, and understand why the resulting recommendation is relevant without reading the source code.

# 13. Regression Boundaries

Do not break the PIP-001 application shell, routes, responsive navigation, or shared-state behavior.

Do not remove the coherent default demo state simply because live assessment interactions are added.

Do not leave the temporary Foundation Verification UI visible in a presentation-facing core flow if the real interactions now make it unnecessary; remove or isolate it appropriately.

Do not replace stable mock-data architecture with scattered hard-coded values.

Do not change primary navigation hierarchy by promoting Stress Mapping or Assessment Results into independent top-level navigation.

Shell preservation rule: PIP-002 must build inside the completed PIP-001 application shell. Do not redesign the sidebar, navigation hierarchy, global layout, routing structure, or global design tokens unless a verified implementation defect requires correction.

# 14. Handoff

After PIP-002 is verified, the application should have a complete core wellbeing and assessment journey with shared state ready for downstream modules.

The next implementation work should use this result context rather than recreate it:

Latest assessment result.

Stress score and intensity.

Primary contributors.

Peak stress period.

Generated recommendations.

Current wellbeing/check-in context.

Wellness Plan-compatible recommendation data.

These outputs are the dependency surface for the later Insights, AI Companion, Wellness Plan, and ecosystem experiences.

# 15. Document Status

Status: Implementation Baseline — PIP-002

Next step after successful implementation and review: proceed to the next approved Prototype Implementation Pack without rewriting the completed PIP-001/PIP-002 foundations.

End of document.